Test Plan

Qualit AI — AI Quality Co-Pilot

Version 1.0

October 2026

Status: Draft

# 1. Document Control

| Field | Detail |
| --- | --- |
| Document Title | Qualit AI — Test Plan |
| Version | 1.0 |
| Date | October 2026 |
| Status | Draft |
| Author | QA / Engineering Team |
| Audience | QA, Developers, Product Owner |

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | Oct 2026 | QA Team | Initial test plan |

# 2. Test Objectives

- Verify that every functional requirement in the FRD is implemented and testable.

- Verify RBAC: no user can reach a feature without the required permission or role.

- Verify AI quality: duplicate detection > 80% accuracy and triage predictions meet confidence expectations on sample data.

- Verify graceful degradation: all core features work with no OpenAI key configured.

- Verify the async job framework: progress, SSE updates, cancellation, download and failure states.

- Verify data isolation: no cross-tenant data leakage.

- Verify performance targets (dashboard < 5 s, duplicate check < 2 s) on representative data.

- Verify upload security: size caps, extension allow-list, path-traversal protection.

# 3. Test Scope

## 3.1 In Scope

- Backend services: auth, RBAC, admin, documents, dashboard, risk, RBT, triage, flaky, functional test generation, execution analysis, coverage gap, release readiness, codeless API, accessibility, connectors.

- Background job framework: status, events (SSE), cancel, download, report retrieval.

- Angular client: route guards, login flow, key user journeys (manual plus automated smoke).

- ML engines: triage accuracy, risk score bands, duplicate threshold behavior.

- Security: authentication negative tests, permission enforcement, upload validation, path safety.

## 3.2 Out of Scope

- UI/UX visual and layout testing (feature is a placeholder).

- Load and stress testing beyond single-user performance smoke.

- Availability testing of third-party services (ADO, Jira, OpenAI) — treated as dependencies.

- Mobile-specific browser testing (desktop browsers are the target).

# 4. Test Strategy

| Level | Scope | Tools / Approach | Responsibility |
| --- | --- | --- | --- |
| Unit / component | ML modules (triage, risk, flaky), services, repository logic | pytest with fixtures; deterministic seeds | Developers |
| API integration | All REST endpoints, auth, RBAC, job lifecycle | pytest + FastAPI test client, async mode | Developers / QA |
| Connector safety | WIQL/JQL query construction | Dedicated query-safety test suites | Developers |
| Feature / system | End-to-end flows: upload → job → progress → result | pytest job-tracker tests; manual scripted scenarios | QA |
| AI output quality | Triage accuracy, duplicate detection, generated test validity | Golden-sample labeled set; manual review checklist | QA + Tech Lead |
| UI smoke | Login, navigation, guard redirects, one happy path per module | Manual exploratory; Playwright E2E proposed | QA |
| Security | 401/403 negative tests, upload limits, traversal attempts | pytest suites (rbac, auth, documents) | QA |
| Performance smoke | Dashboard and duplicate-check latency targets | Timed runs against seeded dataset | QA |
| Accessibility (of platform) | Qualit AI UI scanned with axe-core | Accessibility scanner against own UI | QA |

# 5. Test Environment

| Environment | Purpose | Configuration |
| --- | --- | --- |
| Local development | Developer unit/integration runs | DATA_SOURCE=MOCK, local MongoDB, OPENAI optional |
| CI (GitHub Actions) | Automated regression on every push | Ephemeral MongoDB, no LLM key (fallback paths exercised) |
| Staging / UAT | Demo, exploratory and user acceptance | Seeded demo data, ADO/Jira + OpenAI configured where available |

Key environment variables for test runs:

- DATA_SOURCE=MOCK for deterministic data; ADO/Jira credentials only in staging.

- OPENAI_API_KEY unset for fallback tests; set for LLM-path tests (marked/skipped by default).

- MONGODB_URI pointing at the test database; JWT_SECRET fixed for token assertions.

- A11Y_ALLOW_PRIVATE=1 only when scanning local test pages.

# 6. Test Data

- Mock generator: simulated 20-month dataset — ≈35 sprints, 400+ bugs, 40+ tasks (app/data/generator.py).

- Seeded demo users (password Admin@123): admin@qualit.ai, qa.lead@qualit.ai, ba@qualit.ai, tester@qualit.ai — one per role.

- CSV fixtures for defects/tasks uploads including malformed files (negative cases).

- Sample execution reports including apps/api/tests/sample-functional-results.xlsx and fixtures for Cucumber/Playwright/JUnit formats.

- Sample Excel API suite covering methods, headers, JSONPath validations and SaveVariables chaining.

- Golden labeled set of defects for duplicate-detection and triage accuracy scoring.

- Sample requirement documents (BRD/PRD/Word/PDF/Gherkin) for coverage-gap and test-generation paths.

# 7. Test Scenarios by Module

| Module | Representative Scenarios | Existing/Planned Tests |
| --- | --- | --- |
| Authentication | Login success/failure, token expiry, invalid credentials, tenant listing | test_auth.py |
| RBAC | Each role granted/denied per permission matrix; route guards client-side | test_rbac.py |
| Admin users | Create/update/soft-delete users, role validation | test_admin_users.py |
| Dashboard | Sprint metrics correctness, bug period/leakage analysis, cache hit/refresh | test_dashboard_sprint_metrics.py, test_dashboard_cache.py, test_dashboard_bug_periods.py |
| Risk & RBT | Score bands, rationale, RBT settings (headcount, working days), trends | test_risk_trends.py, test_rbt_plan_settings.py, test_rbt_sprint_days.py |
| Triage | Duplicate threshold behavior, prediction fields/confidence, submit flow, routes | test_triage.py, test_triage_routes.py |
| Flaky | Analysis with/without LLM, cache behavior | test_flaky_analyze.py |
| Functional test gen | Job start, manifest, generation pipeline, download, execution parsing | test_functional_test.py |
| Coverage gap | Requirement extraction, scoring, job lifecycle, persisted results | test_coverage_gap.py |
| Release readiness | Snapshot aggregation, confidence bands, refresh | test_release_readiness.py |
| Codeless API | Excel parsing, variable chaining, validations, report generation | test_codeless_api.py |
| Accessibility | Scan job flow, login test endpoint, private-IP guard | test_accessibility.py |
| Connectors | ADO project listing, WIQL/JQL query safety | test_connect_ado.py, test_connectors_query_safety.py |
| Documents | Upload validation (25 MB, extensions), download, soft delete | test_documents.py |
| Job framework | Status transitions, SSE events, cancellation, result payload | test_job_tracker.py |
| Routes | Endpoint availability and auth requirements | test_routes.py |

# 8. Test Automation and Execution

Commands (from the repository root):

| Command | Purpose |
| --- | --- |
| npm run test:api | Run the full pytest suite via Nx |
| cd apps/api && uv run pytest tests -v | Direct pytest run |
| npm run build:client | Client production build (compile check) |
| npm run lint | Workspace lint |

- pytest is configured with pythonpath=apps/api, testpaths=apps/api/tests, asyncio_mode=auto.

- CI runs tests on every push (path-filtered workflows: server.yml, client.yml).

- LLM-dependent tests skip gracefully when no API key is present; local-engine tests always run.

- Failure triage: failed CI blocks merge; defects logged with severity/priority (section 10).

# 9. Entry and Exit Criteria

| Stage | Entry Criteria | Exit Criteria |
| --- | --- | --- |
| Test start (per phase) | Feature merged behind working UI/API; build green; environment available | — |
| System testing | All planned features integrated; smoke suite passes; test data prepared | ≥ 95% of planned test cases executed; no open Blocker/Critical defects |
| UAT | System test exit met; demo data and accounts ready; walkthrough document published | Product Owner + QA Lead sign-off on FRD acceptance criteria |
| Release | UAT exit met; performance smoke passed; security review complete | All High/Critical defects closed or waived; docs final; v1.0 tagged |

# 10. Defect Management

| Priority | Definition | Response |
| --- | --- | --- |
| P1 (Blocker) | System unusable; no workaround; data loss or security exposure | Immediate fix; release blocker |
| P2 (Critical) | Major feature broken; workaround impractical | Fix in current sprint; release blocker |
| P3 (Major) | Feature impaired; workaround exists | Schedule next sprint |
| P4 (Minor) | Cosmetic, wording, low-impact issues | Backlog |

- Defects are logged with environment, steps, expected/actual result, screenshots/logs, priority and severity (S1–S4 consistent with triage labels).

- Workflow: New → Triaged → In Progress → Fixed → Verified → Closed; duplicates linked using the platform's own duplicate detection where possible.

- Regression suite runs before each release candidate.

# 11. Traceability

| Requirement Source | Verification |
| --- | --- |
| FRD Section 5 (FR-AUTH … FR-CONN) | Mapped test scenarios in section 7; pytest suites |
| SRS Section 7 (NFR-001 … NFR-015) | Performance smoke, security tests, portability runs (no key) |
| BRD Section 9 (SC-001 … SC-006) | Accuracy evaluation, timing studies, UAT adoption review |
| System Design (job lifecycle) | test_job_tracker.py + manual SSE/cancel verification |

# 12. Risks and Contingencies

| Risk | Impact | Contingency |
| --- | --- | --- |
| Third-party API unavailable during testing | Integration tests blocked | Mock connectors; CSV fallback testing |
| LLM quota/latency during AI tests | Flaky or slow results | Cache responses; mark LLM tests non-blocking; test local fallback |
| Insufficient quality of demo data | Weak confidence in accuracy metrics | Supplement with curated golden samples |
| Browser automation instability | Unreliable scan tests | Retries, fixed viewport, dedicated stable test pages |